# SyriacPlatform

## Roadmap v1.0

Status: Official Development Plan

# Purpose

This document defines the implementation phases of SyriacPlatform.

The roadmap focuses on building a stable foundation before expanding features.

---

# Phase 1 — Repository Foundation

Status: Completed

Objectives:

- Create project structure.

- Create official documentation.

- Establish development rules.

Completed:

✓ Project folders created.

✓ Platform Blueprint created.

✓ Development Guide created.

✓ Engineering Notebook created.

---

# Phase 2 — Kotlin Multiplatform Foundation

Status: Next

Objectives:

Create the real Kotlin Multiplatform project.

Tasks:

- Create KMP project inside platform module.

- Configure Android target.

- Configure iOS target.

- Verify build process.

Output:

A working empty SyriacPlatform library.

---

# Phase 3 — Platform Common Foundation

Objectives:

Implement shared basic components.

Components:

- Result<T>

- ErrorCode

- PlatformId

- RuntimeState

- Version

Output:

First reusable platform layer.

---

# Phase 4 — Platform Kernel

Objectives:

Implement the central runtime layer.

Components:

- PlatformKernel.

- ServiceRegistry.

- CommandDispatcher.

- EventDispatcher.

Output:

A running platform core.

---

# Phase 5 — Minimal Running Platform (MRP)

Objectives:

Connect the first complete flow.

Includes:

- Content Service.

- Navigation Service.

- Reference Application.

- Test data.

Success criteria:

User can open a hymn and display its content.

---

# Phase 6 — Audio Integration

Objectives:

Connect Audio Domain.

Includes:

- Playback service.

- Play/Pause.

- Seek.

- Playback state.

- Verse synchronization.

---

# Phase 7 — Content Domain

Objectives:

Implement real liturgical content handling.

Includes:

- Books.

- Occasions.

- Prayers.

- Hymns.

- Verses.

- Melodies.

- Relations.

---

# Phase 8 — Search Domain

Objectives:

Implement content discovery.

Includes:

- Text search.

- Indexed search.

- Relationship search.

---

# Phase 9 — User Domain

Objectives:

Implement user features.

Includes:

- Preferences.

- Language.

- Font scaling.

- Favorites.

- Notes.

---

# Phase 10 — BuildTools

Objectives:

Connect the author database workflow.

Includes:

- Import.

- Validation.

- Transformation.

- Indexing.

- Package generation.

---

# Phase 11 — First Real Application

Objectives:

Build the first production application using SyriacPlatform.

Possible target:

Liturgical prayer application.

---

# Development Principle

The roadmap follows:

Foundation

↓

Kernel

↓

Domains

↓

Applications

New features are added only when the foundation supports them.

---

End of Roadmap v1.0